SCRUM BOOK

20MCA245 – MINI PROJECT ( 3RD SEM MCA 2024-27 )

NAME: Sabumon P M

Class: MCA – S3

Reg.No: 24MCA245001

SCRUM BOOK

Name of the Student: Sabumon P M

Batch: 2024 – 2026

Register Number: 24MCA245001

Academic Year: 2026 – 2027

Subject Name & Code: 20MCA245 - MINI PROJECT

Title of the Project: Taskt – Offline-First Task Management Mobile Application

Name and Designation of the Guide: (Guide Name)

MINI PROJECT TOPIC DESCRIPTION AND MODULE DESCRIPTION

Project Title: Taskt – Offline-First Task Management Mobile Application

Technology Stack:

• Framework: Expo (SDK 58) / React Native 0.88

• Language: TypeScript

• Styling: NativeWind v5 (Tailwind CSS v4)

• Local Database: SQLite via Drizzle ORM

• Date & Time: Temporal API (@js-temporal/polyfill)

• Package Manager: Bun

Project Description:

Taskt is a minimal, offline-first task and habit manager built with Expo and React Native. Most task management applications either require an account just to store a note, or fail to handle date and time calculations correctly when users are in different timezones. Taskt solves both problems by storing all data locally on the device using SQLite, working completely offline, and using the modern JavaScript Temporal API so that dates, recurring schedules, and reminders behave predictably regardless of the user's locale or timezone.

Module Description:

Module 1 – Task Management (CRUD): Create, view, edit, and delete tasks. Tasks include title, description, status, and due date/time. All data persisted locally via SQLite.

Module 2 – Date & Time Picker (Custom): Standalone custom calendar (DatePicker) and wheel-scroll TimePicker built using Temporal API and React Native Reanimated, replacing Android's native pickers.

Module 3 – Recurring Task Scheduler: Support for recurring tasks (daily, custom weekday patterns). Recurrence logic implemented via Temporal API utilities.

Module 4 – Application Settings: User-configurable settings stored locally: notification preferences, theme options, etc. Implemented via SettingsContext and ToggleSwitch UI.

Module 5 – Notifications: Local push notifications for task reminders using expo-notifications. Notifications scheduled at the task's due date/time and cancelled on task deletion.

WEEKLY REPORT OF THE PROJECT

WEEKLY PROGRESS REPORT Week: 1 From : 14 Jul 2026 To: 19 Jul 2026

1. Work Done (Should be written by students before meeting your guides) 1. Defined the project idea: Taskt — an offline-first task management mobile application built with React Native (Expo framework). 2. Identified the core problem: existing task apps require an account or break timezone calculations; Taskt addresses both. 3. Decided the tech stack: Expo (React Native), TypeScript, NativeWind (Tailwind CSS), SQLite, Temporal API. 4. Set up the development environment: Android Studio, JDK 17, Bun package manager, Expo CLI. 5. Created initial Expo project with file-based routing using expo-router. 6. Drafted the Project Scope document covering MVP features: task creation, editing, deletion, and local persistence.

2. Suggestions/Remark by Guide: Good start. Project scope is well-defined. Ensure tech stack choices are justified in the project report.

4. Initials by : GUIDE

WEEKLY PROGRESS REPORT Week: 2 From : 20 Jul 2026 To: 26 Jul 2026

1. Work Done (Should be written by students before meeting your guides) 1. Bootstrapped the initial MVP codebase with basic screen navigation (Home, Create Task screens). 2. Configured NativeWind v4 with Tailwind CSS for consistent styling across the app. 3. Built the first working version of the task list screen (Home/Index screen) using AsyncStorage for temporary local persistence. 4. Implemented basic task creation form with title and description fields. 5. Configured Expo Router file-based routing with the app/ directory structure. 6. Tested basic navigation flow on Android emulator — tasks listed and navigable.

2. Suggestions/Remark by Guide: Initial MVP looks promising. Focus on making data persistence reliable before adding new features.

4. Initials by : GUIDE

WEEKLY PROGRESS REPORT Week: 3 From : 27 Jul 2026 To: 02 Aug 2026

1. Work Done (Should be written by students before meeting your guides) 1. Added new icons and improved the visual identity of the app. 2. Removed deprecated Todo-style feature components; restructured to task-centric architecture. 3. Introduced new reusable UI components: AppText, AppTextInput, Button, SubTitle. 4. Added dependency for @js-temporal/polyfill (Temporal API) for future date/time handling. 5. Installed utility styling dependencies (clsx, tailwind-merge) for conditional class management. 6. Updated build scripts to use Bun instead of npm for faster installs and task running.

2. Suggestions/Remark by Guide: Good cleanup of legacy code. Make sure reusable components are consistent and documented.

4. Initials by : GUIDE

WEEKLY PROGRESS REPORT Week: 4 From : 03 Aug 2026 To: 09 Aug 2026

1. Work Done (Should be written by students before meeting your guides) 1. Built custom SchedulerLayout component as a reusable wrapper for date/time picker screens. 2. Implemented custom DatePicker component from scratch using Temporal API instead of Android's native picker. 3. Added Temporal utility functions for date picking (datePicker.ts) to compute calendar grids. 4. Created the DateGrid component to display interactive month calendar grid with selectable days. 5. Implemented DateScreen — the full-page date selection screen integrated with SchedulerLayout. 6. Removed legacy scheduler components no longer needed after introducing the custom solution. 7. Added build scripts for specific Android architectures (arm64-v8a, x86_64) for optimized APK generation.

2. Suggestions/Remark by Guide: Impressive work building a custom date picker. Verify edge cases like month boundaries and year rollovers.

4. Initials by : GUIDE

WEEKLY PROGRESS REPORT Week: 5 From : 10 Aug 2026 To: 16 Aug 2026

1. Work Done (Should be written by students before meeting your guides) 1. Implemented standalone custom TimePicker component using scroll-wheel UI (WheelItem, QuickPresets). 2. Built TimeScreen — the full-page time selection screen with hour/minute wheel pickers. 3. Refactored time formatting logic into timePicker utility (timePicker.ts) using Temporal API. 4. Updated SchedulerLayout to correctly expand children containers for time picker layout. 5. Fixed SubTitle component class override order to ensure Tailwind styles apply correctly. 6. Updated time display in DateScreen to use dynamic local time via Temporal.Now.plainTimeISO(). 7. Optimized DateGrid rendering performance to reduce unnecessary re-renders. 8. Updated SchedulerLayout theme and StatusBar style for consistent dark/light mode.

2. Suggestions/Remark by Guide: The standalone time picker is a strong differentiator. Test on multiple device screen sizes.

4. Initials by : GUIDE

WEEKLY PROGRESS REPORT Week: 6 From : 17 Aug 2026 To: 23 Aug 2026

1. Work Done (Should be written by students before meeting your guides) 1. Integrated the custom DatePicker and TimePicker into the task creation flow. 2. Exposed dedicated route screens (/datepicker, /timepicker) for picker navigation. 3. Adjusted AppTextInput padding for consistent layout alignment across all forms. 4. Connected date/time selection back to the task creation form using navigation params. 5. Began planning migration from AsyncStorage to SQLite for more robust offline data persistence. 6. Reviewed Drizzle ORM as the database layer choice for type-safe SQLite queries.

2. Suggestions/Remark by Guide: Good integration work. Ensure proper state management when navigating to and from picker screens.

4. Initials by : GUIDE

WEEKLY PROGRESS REPORT Week: 7 From : 24 Aug 2026 To: 30 Aug 2026

1. Work Done (Should be written by students before meeting your guides) 1. Researched and selected Drizzle ORM with expo-sqlite for the database layer. 2. Designed the initial SQLite schema for the tasks table including fields: id, title, description, dueDate, status, createdAt. 3. Set up Drizzle configuration (drizzle.config.ts) and the database index file (src/db/index.ts). 4. Implemented taskService.ts with CRUD operations: createTask, getTasks, updateTask, deleteTask. 5. Wrote the initial SQLite migration file for setting up the tasks table. 6. Tested basic read/write operations against the SQLite database on Android.

2. Suggestions/Remark by Guide: Database design looks clean. Ensure migration strategy handles app updates without data loss.

4. Initials by : GUIDE

WEEKLY PROGRESS REPORT Week: 8 From : 31 Aug 2026 To: 06 Sep 2026

1. Work Done (Should be written by students before meeting your guides) 1. Completed migration from AsyncStorage to SQLite using Drizzle ORM across the entire app. 2. Fully integrated Temporal API for all date/time operations — replaced all legacy Date() usage. 3. Implemented TaskDraftContext to manage in-progress task creation state across screens. 4. Added TaskDraft type definition to separate draft (unsaved) task state from saved task records. 5. Updated the SavedTasks component layout structure for better visual hierarchy of task items. 6. Updated app icon (icon.png) and adaptive icon asset for Android launcher. 7. Updated AGENTS.md with current project planning milestones.

2. Suggestions/Remark by Guide: Solid migration to SQLite. Temporal API integration is well implemented. Keep the context lean and focused.

4. Initials by : GUIDE

WEEKLY PROGRESS REPORT Week: 9 From : 07 Sep 2026 To: 13 Sep 2026

1. Work Done (Should be written by students before meeting your guides) 1. Fixed layout issue in SavedTasks component — reordered layout structure to correctly display task list. 2. Added application settings infrastructure: SettingsContext for app-wide settings management. 3. Built the Settings screen (settings.tsx) with user-configurable preferences. 4. Added ToggleSwitch reusable component for binary settings toggles (e.g., notification on/off). 5. Updated SQLite schema types for better TypeScript type safety with Drizzle. 6. Removed obsolete repository pattern code that was replaced by Drizzle ORM service layer.

2. Suggestions/Remark by Guide: Settings feature adds good extensibility. Ensure settings are persisted correctly to SQLite and restored on app launch.

4. Initials by : GUIDE

WEEKLY PROGRESS REPORT Week: 10 From : 14 Sep 2026 To: 20 Sep 2026

1. Work Done (Should be written by students before meeting your guides) 1. Upgraded the database layer to fully use Drizzle ORM with SQLite — completed all remaining migration steps. 2. Added StatusPill, DateTimePill, and PatternPill reusable display components for task metadata. 3. Implemented CheckBox, FloatingButton, and ProgressCircle UI components for task interaction. 4. Added Header and Today components to the home screen layout for contextual date display. 5. Built features/tasks/Recurring.tsx component for recurring task pattern selection UI. 6. Defined task.types.ts with comprehensive TypeScript types for task, status, and recurrence patterns. 7. Updated app icon assets for final visual branding.

2. Suggestions/Remark by Guide: Good progress on the UI component library. Recurring task UI is a key MVP differentiator — test thoroughly.

4. Initials by : GUIDE

WEEKLY PROGRESS REPORT Week: 11 From : 21 Sep 2026 To: 27 Sep 2026

1. Work Done (Should be written by students before meeting your guides) 1. Added features/settings/index.tsx as the main settings feature module with all settings options. 2. Built useGreeter hook (hooks/useGreeter.tsx) that returns locale-aware greeting messages based on time of day using Temporal API. 3. Connected SettingsContext to the ToggleSwitch components in the settings screen. 4. Verified end-to-end task creation → save to SQLite → display on home screen flow. 5. Conducted manual testing on a physical Android device for layout and interaction correctness. 6. Fixed minor spacing and alignment issues across several screen components.

2. Suggestions/Remark by Guide: App is taking good shape. Document the end-to-end flow in the project report. Start preparing test cases.

4. Initials by : GUIDE

WEEKLY PROGRESS REPORT Week: 12 From : 28 Sep 2026 To: 04 Oct 2026

1. Work Done (Should be written by students before meeting your guides) 1. Implemented full SQLite migration file (drizzle/ folder) for production database setup. 2. Added TaskDraftContext full integration across create.tsx screen for multi-step task creation. 3. Added scheduleUtils.ts utility for computing next occurrence of recurring tasks using Temporal API. 4. Built notificationService.ts for scheduling local push notifications for task reminders via expo-notifications. 5. Verified notification permissions handling on Android for both normal and battery-saver modes. 6. Integrated notification scheduling into the task save flow — notifications fire at task due date/time.

2. Suggestions/Remark by Guide: Notification integration is excellent. Ensure notifications are cancelled when tasks are deleted or updated.

4. Initials by : GUIDE

WEEKLY PROGRESS REPORT Week: 13 From : 05 Oct 2026 To: 11 Oct 2026

1. Work Done (Should be written by students before meeting your guides) 1. Upgraded Expo SDK from version 53 to 58 and updated all related dependencies (React Native 0.88). 2. Resolved breaking changes introduced by the Expo SDK 58 upgrade across routing and native modules. 3. Added initial SQLite migration file for the tasks table as a versioned Drizzle migration. 4. Implemented full Temporal API and SQLite storage integration — all task dates now stored as ISO strings. 5. Added TaskDraftContext integration for maintaining task form state during picker navigation. 6. Tested the full end-to-end task lifecycle (create, save, edit, delete) after the SDK upgrade.

2. Suggestions/Remark by Guide: Upgrading the SDK mid-project was brave but necessary. Document any SDK-specific quirks for future reference.

4. Initials by : GUIDE

WEEKLY PROGRESS REPORT Week: 14 From : 12 Oct 2026 To: 18 Oct 2026

1. Work Done (Should be written by students before meeting your guides) 1. Added notification support for task reminders — triggers on task due date/time using expo-notifications. 2. Added README.md with full project description, tech stack, setup instructions, and APK build guide. 3. Added MIT License file (LICENSE) to the project repository. 4. Added debug build script to package.json for quick development testing builds. 5. Performed final integration testing — verified task CRUD, date/time pickers, notifications, and settings. 6. Reviewed codebase for any remaining JS-style code and ensured full TypeScript coverage. 7. Prepared project documentation for submission — project description, module breakdown, and weekly reports.

2. Suggestions/Remark by Guide: Good documentation effort. Ensure README is updated if any last-minute changes are made in Week 15.

4. Initials by : GUIDE